## Slide 1
Daniel Darcy
Stephen Fedele
Tim Curry
CS 4900
Coding Tutorial
TPS Report & Stories

## Slide 2
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Code mirror editor spike
1 hr
Daniel
2 hr
100
1.5 hrs
Yes
Daniel Darcy
Stephen Fedele
Tim Curry
CS 4900
Page 1
Coding Tutorial
Transition to using Django
4 hr
Stephen
2 hr
100
8 hrs
Yes
Spike POST request and response
3 hr
Stephen
1 hr
100
3 hr
Yes
Add '.gitignore' file
1 hr
Stephen
1 hr
100
30 mins
Yes
Add code pull and push from browser
5 hr
Stephen
2 hr
90
5 hr
Yes
Add unit test for code push and pull
4 hr
Stephen
2 hr
90
8 hr
yes
Notes: 1

## Slide 3
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Made Docker Build Images
2 hr
Stephen
1 hr
100
2 hr
Yes
Daniel Darcy
Stephen Fedele
Tim Curry
CS 4900
Page 2
Coding Tutorial
Made 'runPOST' Docker interface
2 hr
Stephen
1 hr
100
2 hr
Yes
2 hr
Stephen
1 hr
100
2 hr
Yes
Made AJAX scripts to interact with 'runPOST'
2 hr
Daniel
1 hr
0
2 hr
n/a
Made Accounts System
2 hr
TJ
1 hr
0
2 hr
n/a
Make Tutorial Upload Mechanism
Integrate codemirror with ajax scripts
1 hr
TJ
0
100
1 hr
n/a
Notes: 1

## Slide 4
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Make Docker Swarm Mechanism
3 hr
Stephen
1 hr
20
4 hr
n/a
Daniel Darcy
Stephen Fedele
Tim Curry
CS 4900
Page 3
Coding Tutorial
3 hr
Stephen
2 hr
90
6 hr
n/a
Clarify Installation Instructions
Notes: <number>

## Slide 5
Stories
#
Title
Description
1
Serve static files that push the code editor to the
user's browser
Push code editor to browser
Coding Tutorial
Page 1
2
Receive code and STDIN from the browser and pass it on
to the right docker container
Get request
from browser
3
Run the code in the docker container
Run the code
4
Push the response to the user's browser
Return result of code
5
Allow interface for the layman to create, update, or delete
a coding tutorial
Create/Update/Delete
Tutorials